Planning Logic – Importing and Securing Data in ServiceNow

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.  
  
An Epic is a large task or project that is too big to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.  
  
A Story is a smaller task. It is part of an Epic.  
  
A Story Point is a number that represents how much effort a story takes to complete (typically based on the Fibonacci sequence).

# Sprint 1: (5 Days)

Data Import & Preparation

Configure Import Set Tables 2

Create Data Sources & Upload Files 1

Data Validation & Cleaning

Scripted Validation Rules 3

Data Transformation using Transform Maps 2

# Sprint 2: (5 Days)

Security Setup

Apply ACLs to Imported Records 3

Set up MID Server for Secure Import 5

Monitoring & Reporting

Create Dashboard for Import Logs 3

Set up Audit Logs for Access Tracking 5

# Story Point Summary

Sprint 1 = 8 Story Points

Sprint 2 = 16 Story Points

Total Story Points = 24

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints = 24 / 2 = 12 Story Points per Sprint

Team Members: Sarat Chandra Cheekatla, Devaki V, Vallu Mahendra

Team ID: LTVIP2025TMID28567

Project Name: Importing and Securing Data in ServiceNow